SOFTWARE ENGINEERING

LAB 2

Agile Project Management using Jira

Project Title: Community Lost & Found Matching Network
SRN: PES1UG25CS808
Project Key: CLF
Jira Project: Community Lost Found

GitHub/Repository link:

https://github.com/dhonimahi/SE-Labs-PES1UG25CS808/tree/main/Lab2

Jira Project / Workspace Link:
https://bhuvanrajh24.atlassian.net/jira/software/c/projects/CLF/boards/35

1. EPICS AND USER STORIES / BACKLOG

1.1 Epics

The project was divided into the following Epics:

- Item Reporting & Tagging

- Lost & Found Matching

- Ownership & Verification

- Community Administration

Screenshot: Jira Backlog showing Epics and User Stories

2. USER STORIES AND STORY POINTS

The following User Stories were created and estimated using Fibonacci-based story points.

| Sl. No. | User Story | Epic | Priority | Story Points |
| --- | --- | --- | --- | --- |
| 1 | Report Lost Item | Item Reporting & Tagging | High | 3 |
| 2 | Report Found Item | Item Reporting & Tagging | High | 3 |
| 3 | Extract Visual and Text Tags | Item Reporting & Tagging | High | 5 |
| 4 | Find Potential Matches | Lost & Found Matching | Highest | 5 |
| 5 | Match Items by Location | Lost & Found Matching | High | 5 |
| 6 | View Potential Matches | Lost & Found Matching | High | 3 |
| 7 | Submit Ownership Claim | Ownership & Verification | High | 3 |
| 8 | Verify Ownership | Ownership & Verification | Highest | 5 |
| 9 | Reveal Contact Details After Verification | Ownership & Verification | High | 3 |
| 10 | Manage Reports and Claims | Community Administration | Medium | 5 |
|  | TOTAL |  |  | 40 |

Screenshot: Jira Backlog showing Story Points

3. SPRINT 1

Sprint Name: CLF Sprint 1
Duration: 1 Week
Total Story Points: 19

Stories included

- Report Lost Item — 3 points

- Report Found Item — 3 points

- Extract Visual and Text Tags — 5 points

- Find Potential Matches — 5 points

- View Potential Matches — 3 points

Screenshot: Sprint 1 Planning / Active Sprint Board

Sprint 1 Result

All planned Sprint 1 stories were moved through the workflow:

To Do → In Progress → Done

and the sprint was completed successfully.

4. SPRINT 2

Sprint Name: CLF Sprint 2
Duration: 1 Week
Total Story Points: 21

Stories included

- Match Items by Location — 5 points

- Submit Ownership Claim — 3 points

- Verify Ownership — 5 points

- Reveal Contact Details After Verification — 3 points

- Manage Reports and Claims — 5 points

Screenshot: Sprint 2 Planning / Active Sprint Board

Sprint 2 Result

All planned Sprint 2 stories were moved through:

To Do → In Progress → Done

and Sprint 2 was completed successfully.

5. BURNDOWN CHART

The Burndown Chart was used to monitor the remaining story points during the sprint and compare actual progress with the expected guideline.

Screenshot: Jira Burndown Chart

Observation

The Burndown Chart shows the reduction in remaining story points over time. The remaining work reached zero, indicating that the planned work was completed.

6. REFLECTION

6.1 Did your estimations reflect the actual effort?

The story point estimates reasonably reflected the relative effort and complexity of the User Stories. Smaller reporting tasks required fewer points, while matching and ownership verification involved greater complexity and uncertainty.

6.2 Was your backlog well-prioritized?

Yes. Core lost-and-found functions such as reporting, matching and ownership verification were given higher priority, while administrative functionality was given medium priority.

6.3 How did your simulated sprint align with your plan?

The sprint followed the planned backlog and the selected stories were progressively moved from To Do to In Progress and then Done. Two sprints were completed to divide the project work into manageable increments.

6.4 What insights did the Burndown Chart give about your team's capacity?

The Burndown Chart showed the reduction in remaining story points during the sprint and helped compare actual progress with the expected sprint guideline. It also showed that the planned workload could be completed within the sprint.